Senior Project Capstone Course

Course Syllabus and Guide

COURSE IDENTIFICATION

Course:	 Senior Project Capstone Course (CS /IT /IS)

Instructor: Osama Eljabiri

Office:	 Room 2315C- ITC Building -Seconds Floor

Office Hours:  Wednesday and Thursday 4:30-5:30 PM

Walk-ins are welcome any time based on availability

Online and in-class help hours are also available (see below)

Class-based extended office hours: 15-30 Minutes before most classes and up to one hour after most night classes (when necessary).

Live office hours: Online assistance and orientation are available (whenever possible)

Telephone    (973) 642-7123

FAX:            (973) 596-5777

E-mail:	 oe2@njit.edu or eljabiri@optonline.net

Website:	 http://www.cis.njit.edu/~osama

Class Time:  Sections 001 for all CS/IS/IT Students ( Tuesday 4-5:30PM

Sections 101 for all CS/IS/IT Students ( Tuesday 6-9 PM

Sections 103 for all CS/IS/IT Students ( Wednesday 6-9PM

Class Location: Sections 001 for all CS/IS/IT Students ( KUPF 117

Sections 101 for all CS/IS/IT Students ( KUPF 118

Sections 103 for all CS/IS/IT Students ( KUPF 118

Virtual Classroom System: http://webct.njit.edu

Course Description :

This is a team oriented project course. The instructor will offer or solicit a selection of projects. During the early part of the semester, students choose one of the proposed projects to implement; form teams as determined by the instructor, devise a plan for solving the project problem, and formally present their proposal to the class. Subsequently, each team implements its plan, periodically reporting to the class to present the progress of their work and solicit advice on problems in implementation. At the end of the semester, each team formally presents its results.

Course Objectives:

The Senior Project is intended to be a capstone experience for the senior Computer Science Majors (CS/IS/IT). The Senior Project involves the definition, design, computer implementation, documentation and presentation of a real world business problem of interest. Programming language implementation, database design, simulation, network programming, expert systems, programming tools and computer graphics are some of the topics or courses that students have selected for their projects in the past. Other interdisciplinary non-technical courses are also part of the student background. The senior project is a serious opportunity to put all these things together in a team work environment.

The student who has completed this course will have gained:

- Experience in developing relatively large software project.

- An understanding of what is involved in doing original research.

- Increased programming and CASE tools skills.

- Experience in documenting a major piece of software.

- Experience in making oral presentations.

By the end of the course the student will have:

- Worked in a team of five to six students to solve a business problem in an existing organization through a well-engineered software solution.

- Developed a project plan, presented the plan to management and received approval for executing the project from both the instructor and the sponsor.

- Met with customer personnel, interviewed stakeholders, gathered requirements and documented the existing business processes..

- Developed a software solution for the business problem, and completed the project along with the accompanying documentation.

- Maintained an organized an individual and a group notebooks on the project with all necessary documentation.

- Provided all materials and documentation at project completion to   your instructor and the client site as agreed upon during the project initiation phase.

- Prepared and delivered a formal presentation to classmates, business customers, and perhaps some selected faculty and other interested students. This final presentation will have covered the scope and objectives of the project, the nature of the business, and the solution that was suggested, implemented, tested, evaluated and installed.

Course Tools

The following software packages may be used/utilized in this course:

- Microsoft Visio 2000 (Standard, professional or enterprise edition), or Smart Draw 5 standard http://www.smartdraw.com  – Modeling tool

- Microsoft Project 2000 for windows (automate Gannt/Pert Chart generation)

- SPSS – Statistical Package (Advanced students who choose to do research papers)

- Microsoft Word 2000 - document preparation

- Microsoft Excel 2000 – Spread sheet

- Microsoft PowerPoint 2000 - presentation software

- Windows 98 or Windows 2000/Me/XP - operating systems

- Adobe Acrobat Reader 4.0/5.0 - used to read .PDF documents (available on the WWW)

Other optional software includes:

- SilverRun– DFD diagrammer                  http://www.silverrun.com

- Oracle Designer/Developer 2000

- Microsoft Access

- Implementation CASE tools

The Importance of Online Participation:

Although this is a live class and attendance is extremely important, the online part of this course will be conducted via the Webct conference system. It is therefore vital that students enrolled in this course have access to the World Wide Web and to electronic mail. The WEBCT Online conference system is the basic system that will be used this semester to submit assignments, introduce studnets, track grades, communicate with group and instructor and get updates about class work or any other official announcements.

Online enrollment and participation via WEBCT is MANDATORY and it is an important part of the overall student evaluation. It is due the first day of class . You are added by default since I establish class webct boards weeks before semester starts .You just need your university ID and password to access .If you registered in the course lately , you should contact(EMAIL) the webct admin to add you ASAP. With online participation, the learning process can be enhanced dramatically and will go beyond limited and traditional time available in live classes. Students are always encouraged to start or participate in the WEBCT discussion boards. You can always check and track your grades and performance via WEBCT system throughout the semester.

The Development Process

Even though the development process varies depending on the nature and the scope of each project, the development process -in this class- should essentially follow two iterations of an iterative lifecycle model. Hence, after project initiation and planning, this process has to encompass the following phases:

| Phase No | Phase Name | Phase Description |
| --- | --- | --- |
| 1 | Primary Requirements gathering | The student team interacts with stakeholders to gather requirements for the software that they are to develop. |
| 2 | High-level System Architecture | The project team develops a rapid, high-level design for the system. This design serves as a blueprint for initial prototyping and involves only very little technical details. |
| 3 | Revolutionary Prototyping | The project team constructs an exploratory prototype of the software product to enhance requirements understanding, determine appropriate design strategies, acquire necessary IT tools (i.e.: hardware, software, networking, etc.) and become familiar with the development environment. Protocol analysis or surveys may be involved to extract quality definition for requirements. This prototype should evolve in a new release with every presentation. |
| 4 | Formal Requirements | The project teams revisits requirements and develop a more detailed and well-modeled requirements specification. |
| 5 | Detailed Design | The project team develops a comprehensive well-specified design for the software they are to develop from system structure to modular decomposition. |
| 6 | Implementation | The project team carries out a full-scale development of the system. This encompasses module and systems level testing, development of a test and quality assurance plan, and the delivery of a beta version of the system to the project sponsor. |
| 7 | Documentation | The project team will generate a set of customer documentation adequate for the particular project and stakeholders expectations. - Full software engineering documentation of the entire software development process (including all artifacts and deliverables) - A user reference manual (A user -oriented definition of the system) -A user tutorial manual (an simple guide to provide sufficient help and guidance for beginners) - A developer manual (an overview of the implementation for programmers who will maintain the software). -Online help system (varies depending on the nature and the scope of the system) |
| 8 | Final project Presentation (After 4 quick presentations throughout the semester) | A 20-minutes presentation and demonstration of the entire development process and the software product. |
| 9 | Release | Once all software code is developed , tested , validated and verified and all documentation is finished , the project is released to the sponsor. The release package contains the software and all necessary documentation. |

Project Ideas

In this course,  “student teams” complete a substantial “real world” project that tackles a business problem. This business problem can be a:

- An idea suggested by instructor in which students have to search for a matching case, contact potential stakeholders, get approval, and develop a complete software solution to the business problem. The instructor solicits good project proposals each semester before classes begin. Proposals are brief descriptions of ideas for projects provided by industry, faculty or other resources. Once classes start, these proposals are given to the students, who then form teams, select projects, and begin their development.

- A case provided by sponsors drawn from both industry and research organizations. These projects are developed under the direction of the course instructor and members of the sponsoring organization.

- A continuation of a good CIS490 (or CIS390) project that has been properly analyzed and documented. This option is subject to instructor’s approval. The instructor will exclude repetitive project ideas that add no value, unsubstantial projects, unrealistic projects, or poorly documented projects.

- An idea suggested by a faculty member(s). Such ideas may require faculty member involvement, assistance or advisement. However, faculty can also suggest the idea and leave it to the course instructor to make further enhancements and adapt it to the senior project level.

- A good idea suggested by students themselves in which they can bring their own sponsor or suggest a potential one .In either situations, students have to follow the same life cycle in developing their project and providing the final software solution.

Team Formation

The following process will be followed to form project teams in the senior project class:

- Creating project ideas inventory : Every project will have a special reference code

- Announcing job opportunities: Every project will create 5-6 job opportunities. Every job will have a reference code. Every job will have a job description and required qualifications.

- Applying for and Assigning project managers (decision will be made by instructor). PM’s should have an “A” in CIS490 or CIS390 ( where applicable), a competitive GPA, interdisciplinary background, leadership skills, team spirit and ability to create synergy and cohesiveness among team members. Project management experience and/or background is definitely a plus.

- Applying for and assigning project team members (decision will be made by project coordinators under instructor’s supervision)

- Declaring project teams, project titles, project abstracts and team structure formally.

  - Hard copy form with signatures

  - Online declaration

  - Establishing private discussion webct boards for groups

  - Establishing a work calendar and a meeting schedule

  - Weekly status Reports

Team Composition

Teams should reflect multidisciplinary skills in their composition to handle task diversity in an appropriate manner. These skills should match job responsibilities and tasks to be carried out. These skills vary widely depending on the nature, the scope and the size of the project. However, the most typical specialties in each team should  encompass the following categories (or equivalent to them) :

| Position Code | Position | Job Description/responsibilities | Qualifications |
| --- | --- | --- | --- |
| 01 | Project manager | In addition to managing the team, project managers will be responsible for project management deliverables including feasibility study. He should use project management tool (Microsoft Project Manager) to plan project tasks, allocate and mange resources, assign team members to complete tasks, compile team members' weekly time sheets, report task completion and actual hours worked on tasks, prepare periodic reports on project progress. Receives extra credit when successful. | In addition to the criteria stated in the previous section, background in software economics, process life cycle models and project management techniques is essential. |
| 02 | System Analyst | System analysts will be responsible for requirements gathering and documentation (Problem definition, requirements report, DFD’s, process specifications, data dictionary , etc) and coordinating with other team members. | Experience/ background in requirements analysis, requirements elicitation techniques, and project documentation. |
| 03 | Back-end designer | 0301 Data Base Designer | Responsible for designing the backend of the system including data structures, entity relation ship models normalization, SQL, normalization, system structure and other architectural models (repository , client-server, abstract machine model , object-oriented design in UML ,etc.) | Experience/ background in DBMS, CASE tools and modeling techniques in software engineering. |
|  |  | 0302 Network Designer |  |  |
| 04 | Front-end designer | Responsible for designing the user interface for users (including GUI components , forms , reports , navigation , etc. | Experience/ background in HCI , cognitive psychology , user interface design, user manuals |
| 05 | Programmer | Implementing the system at the unit level and system level. Testing and Maintaining the system Writing user manual . | Experience in web programming and other programming such as C++ , Visual Basic , Java, and the like) |

Team Rules:

Group work required for the team project. One copy of all project deliverables will be passed in.  Provide the names of all group members on the title page.  Group work will be graded as one, and each team member will receive the given grade.

- All team members may participate in the work of the project as well.

- One team member -- probably project manager -- should be responsible for handling all communication between the team, the customer and course director.

- Free riding will NOT be tolerated in this senior project class.  Do not be a free rider.  Teams may divorce free riders through due process (documentation and a warning).  If your team divorces you, you will receive a grade of "F".

- Do not enable free riders.  Require every person on your team to work.  Do NOT do ALL the project work when others fail to deliver.  Peer pressure is a VERY STRONG motivator.

- Don't wait for someone to assign you a task -- volunteer to do whatever you can do on the project.

- The successful completion of the project depends on the work of every member throughout the entire project.

MEMBER FIRINGG POLICY – “As a group, you have the right to fire any member that is not contributing to your project. The policy helps enforce group work and gives you an alternative to a problem member. If you fire a team member, you must write me a memorandum ASAP. Please don’t write it very late in the course. At this point, the team member must join another group (if allowed) or develop their own project. If the group member fails to join another group or develop their own project, THE MEMBER WILL GET NO POINTS IN THE PROJECT. NO EXCEPTIONS!!

Within the first month (of the semester): The team can fire the team member and the member will be asked to join another group or to do an entire project on his own.

Within the second month (of the semester): If free riding exists or continues, free riders are highly recommended to drop a course they are not able or they don’t wish to put sufficient efforts in.

After the second month (of the semester): Free riders will continue with the team but the team " project manager" will decide what percentage of their duties and responsibilities was actually accomplished in comparison with other team members. Accordingly, course instructor will give the member who has lack of participation a grade that reflects this percentage. For example, if the member’s work versus team members’ work was 10% and the group achieved 90% in the final evaluation, this team member actual grade will be 9% (this is 10% x 90%).

Implementation Tools

Generally speaking , the project team is allowed to choose any implementation language; environment or tools that fit their project needs ,  match their capabilities. However, if the sponsor has specific instructions in this regard, the team has to comply with these instructions, convince the sponsor with a different approach or totally switch to a different project idea. The team can combine a number of languages and tools such as Java, Java script, html, xml, Visual Basic , Access , C++ , CASE tools   and the like in one project . Full Software copy and  hard copy of  samples of the working source code is required in the final submission. Final presentation should include front-end full demo , database structure  and an explanation of various samples of  data structure and source code .

Options include:

- Programming languages (C++, java, visual basic, etc.)

- DBMS packages (Access, Oracle, etc.)

- CASE tools (upper, lower, or total)

Deliverables /Artifacts  (Extremely Important):

Total = 5 reports, 5 presentations, 6 progress reports and full software implementation.

Please review the following details very carefully since they are crucial for your evaluation

- 5 Documentation Reports: Abstract, project plan & prototype 1, requirements & prototype 2, design & prototype 3, and final project documentation with completed software product.

- 5 Presentations: Presentations are in parallel with documentation reports and evolutionary prototyping. They should reflect reports contents within the time limit allocated. In every presentation (and before you start) : submit the accompanied report, show project manager folder and make sure that your presentation is posted –in advance –on the webct system (main discussion board) . Well-prepared and well-dressed teams may qualify for extra credits. All members have to attend all presentations ( no attendance = no points). For the First and last presentations all members should participate in the presentations .For the second . third and forth presentations , project managers should rotate presentation roles among all team members so every team member will participate at least once.

- 6 Progress Reports: Project managers should report team status and project progress  (in weeks that have neither presentations, nor documentation reports). These reports should be sent EVERY TIME to course instructor and his designated TA via webct email by the due dates indicated later on this syllabus (in the schedule). You should use the progress report official form (available on the WEBCT system / Forms and Templates). No other forms will be acceptable (make sure you attach your updated Gannt chart to every progress report submission) . Status reports must be turned on time without exception. Failure to turn in progress (status) reports on time will result in a 1%  (10 points) reduction for each individual team member's grade.

Final Individual File  :

Individual team members are required to document their time and effort weekly in a format acceptable to the Project manager. Team members must also maintain a weekly diary that can be used by the Project manager to create the team's status (progress) report. Students are expected to write a minimum of 50 words per weekly diary entry. Online submissions via webct are the acceptable channel of the internal submissions within the private group discussion board (to be created by instructor).

Final individual file is required from each team member. It has to be submitted as part of the final project documentation .it should clearly answer the following questions :

1. What were the tasks you were responsible for (Individual plan)?
        2. When where these tasks carried out?

(Please indicate that on a personal copy of the project Gantt chart) 
        3. Write a weekly diary of your project experience and /or participation

(50 words minimum per week) 
        4. Provide a one-page brief summary of your overall role and individual project contribution

All individual reports for each team should be in one envelope to be submitted with FINAL PROJECT DOCUMENTATION. Every team member has to prepare his individual report by himself.

Project managers have to show their “project manager folders “ with every presentation. This folder has to be well organized, comprehensive and really helpful for the PM and his team in the development process. Project manger folder is a substitute for individual files ONLY for project managers.

Other Requirements:

All types of project documentation (including progress reports) must include the following information:
    a. Prepared By: (student names who prepared or created the document)
    b. Reviewed By: (student name who reviewed document)
    c. Creation Date 
    d. Last Update Date (if it is an updated version)

Sponsor Evaluation Form (Extremely important):

Sponsor evaluation form (available on the webct / Forms and Templates) must be mailed or emailed directly from the client contact to me (Course instructor). The evaluation must arrive at least three days before your final presentation  (please read instructions carefully in the Sponsor evaluation form. Students should provide project sponsor with an addressed and stamped envelope if the sponsor is not emailing or handing the evaluation directly to instructor. Please make sure that this evaluation will arrive before the deadline or you may receive no points for this very significant evaluation portion (20% of group grade and up to 10% of individual evaluation). This form must be received before grades are due.  No team member will receive a grade without a correctly completed Project Sponsor evaluation form.  It is a crucial part of team and individual evaluation alike (200 points minimum). Please read and apply the instructions on the sponsor evaluation form accurately.

Customer Meetings:

In order to gain a better understanding the organizational culture and the operating environment at the customer site, it is critical to establish a solid working relationship with your client. Students are expected to work onsite on a regular  basis. Project teams should establish a timetable with the customer / sponsor for being onsite. 

Weekly class  Meetings (Attendance) :

Weekly class meetings with your instructor are required to review project reports and project deliverables. Failure to attend a meeting will result in a 2%-percentage (20 points) reduction for your overall individual grade. Starting Week 5, each team will be required to "report" their team’s status report for the week online  via Webct in the appropriate discussion board . Again, this responsibility should be rotated among the team members. Project mangers are required to bring or ask team members to bring  all project materials every class meeting. It is strongly recommended that students make backup copies regularly of all project materials. Clearly, failure to backup your work could have catastrophic consequences. Also , remember that when you submit any thing to your instructor , it becomes college property. You should always make your own copies in advance.

COURSE POLICIES

- CHEATING POLICY

PROJECTS/CASES – “You must do your own work on all projects/cases. You may discuss your project with other students and instructors and get advice, however, the actual assignment must be done by YOU! If you submit as your own work, any work done by a previous CIS491 student, you have cheated. If you submit as your own work, any work done by another person, you have cheated. If you have any doubt, ask your instructor BEFORE you submit the work as your own. After you submit the work, it is too late to ask!”

CONSEQUENCES – “There will be no second chances. If you are caught cheating, you will receive an "F" for the course”

- INCOMPLETE GRADES – “Incomplete grades will not be given unless there are extraordinary circumstances as deemed by the instructor.”

- ATTENDANCE – “You are expected to be in class for every class session and to be on time. Deductions will be applied (2% for each absence) unless justified with a very convincing reason ( notification should be  in advance with proper documentation) .Not attending class robs you of the opportunity to ask questions, get information about assignments, and generally helping you acquire the knowledge you need to pass this class. Arriving late disturbs the class in progress and is simply rude. While it is understood that circumstances may sometimes interfere, please make a point of being in class and being on time.

# Senior Project Capstone Course (Section 102)

# Fall 2003 Schedule

| Date | Topic | What to do? | What to submit? | What to Present? |
| --- | --- | --- | --- | --- |
| Week 1 | - Course Introduction and Goals - Project Ideas - Project Manager Application | -Browse ideas -Add ideas -Apply for PM | Individual Professional WEBCT Introduction (Due Sunday Sep 7th Midnight) | Individual project suggestion (optional) |
| Week 2 | Team Composition (Team Formation and Project Selection Begins) | - Select an Idea code -Apply for a job code in a team | -Application for a group position - Reserve a project idea | None |
| Week 3 | Supervised Team meeting + orientation + discussions | Participate as an active team member. | None | None |
| Week 4 | Project Initiation | Submit deliverables and present them | -Project Abstract -Project Team, roles and responsibilities | First Presentation (Project Abstracts) 5 minutes |
| Week 5 | Project Management Discussion | Participate in discussion | Progress Report 1 Via Webct email |  |
| Week 6 | Project Management application | Submit deliverables and present them With Prototype 1 | Project plan and feasibility: - WBS /Gannt, etc. - Cost –benefit, cost estimation, etc. | Second Presentation (Project Plan& Prototype 1) 10 minutes |
| Week 7 | Requirements engineering discussion | Participate in discussion | Progress Report 2 Via Webct email |  |
| Week 8 | Requirements Engineering application | Submit deliverables and present them With Prototype 2 | Requirements report: Problem statement, requirements definition, DFD, DD, process specification | Third Presentation (Requirements Analysis& Prototype 2) 10 minutes |
| Week 9 | Design and prototyping discussion | Participate in discussion | Progress Report 3 Via Webct email | None |
| Week 10 | Design and Prototyping Application | Submit deliverables and present them With Prototype 3 | -Requirements Spec. -Architectural models -User Interface prototype | Forth Presentation (Initial design and Prototype 3) 10 minutes |
| Week 11 | Supervised group meetings | Participate , contribute ,and revise | Progress Report 4 Via Webct | None |
| Week 12 | Supervised group meetings | Participate , contribute ,and revise | Progress Report 5 Via Webct email | None |
| Week 13 | Supervised group meetings | Participate, contribute, and revise | -Progress Report 6 Via Webct email -Mail Client Eva. | None |
| Week 14 &15 | Implementation, testing, installation, and maintenance | Submit deliverables and present them With Final Software Release | -Full documentation -Software Product (Hard and software copies) | Final Project Presentation ( 20 minutes) |

GRADING POLICIES

Your final grade in this course will be based on the percentage of points that you receive out of the total possible points for the course (1100). Grades will be determined according to the following scale:

90% - 100%	   A

85%- 89%	  B+

80% - 84%      B

75%- 79%	  C+

70% - 74%      C

60% - 69%      D

0% - 59%	   F

Evaluation Criteria

| Criterion | Percentage | Explanation |
| --- | --- | --- |
| Attendance | 10% (100 points) | 2% deduction for every class absence |
|  |  | 1% deduction for each group meeting absence |
| Class Participation | 2.5% (25 points) | Through class Discussions (quantifiable) |
| Online Participation (Class & in-group) | 2.5% ( 25 points) | Determined through statistical Webct data (Posting + reading + visits) |
| 4 Documentation Reports & Demo Prototypes | 10 % (100 points) | First report 1% (10 points) Each other report 3% (30 points) |
| 4 Presentations | 4 % (40 points) | 4 x 10= 40 points |
| 6 progress reports | 6 % (60 points) | 6 x 10= 60 points |
| Final software product | Instructor evaluation 10 % (100 points) | Final working software solution (Tested and installed, with full source code) (Hard and software copy required) |
|  | Client Evaluation 20% (200 points) |  |
| Final Documentation report | 25 % (250 points) | Full project documentation with user manuals and supplements |
| Final presentation | 5% (50 points) | Present both documentation and software solution (implementation) (Hard and software copy required) |
| Individual File | 5% (50 points) | Described earlier (please read) |
| Extra Credits | Up to 10% | Exceptional efforts , innovation , extra work , remarkable performance excellent participation , and full attendance will be considered for extra credits up to 100 points |
| Total Max Total | 1000 points 1100 points |

Please note that:

- Class attendance, and in-Class /online participation and collaboration is very important

- In-group participation and attendance is extremely significant in determining your final letter grade.

### Good Luck,

Osama Eljabiri

Supplement A: Detailed Project  Deliverables / Artifacts

(Please refer to Senior Project Life cycle on the webct and in-class instructions for further details and explanations)

| Phase | Artifacts / Deliverables | Description |
| --- | --- | --- |
| Project Initiation | Project Declaration Abstract Group Formation | Provide brief description of the project and group members , roles and job descriptions. |
|  | Project Introduction Title, approval, background, glossary Problem statement Previous work Methodology | Establish a foundation for the project n terms of clear, user-focused, concise, and comprehensive problem definition. Review literature in project area with full citation. Adopt a software development process model that fits into your project requirements. Provide a weighted-score evaluation matrix to rationalize adoption. |
| Project planning | Project WBS, Milestones and Responsibilities Feasibility Study Cost Estimation Project Scheduling Risk Management | Break project down into activities, assign responsibilities, determine durations and allocate resources. Construct Gannt and Pert charts for your project. Estimate costs using COCOMO and Function Points techniques. Provide a cost -benefit analysis using NPV, ROI and BEP as your financial indicators. Conduct brief technical and organizational feasibility studies. Determine possible risks and carry out a risk management plan to minimize risks. (Use MS project as a CASE tool) |
| Systems Analysis | Requirements Engineering | Business Models Stakeholders Identification. Gathering Requirements Documenting and Modeling Requirements | Explain current AS-IS and prospective TO-BE business models for the organization. Identify, rationalize and describe system stakeholders. Use traditional and/or modem requirements elicitation techniques to determine system requirements (i.e.: use case scenarios, interviewing, questionnaires, document archeology, brainstorming, Mind maps, story boarding, role playing, Joint application design (JAD) and Snow cards). State and classify requirements definition and specification in terms of functional and non-functional. Model requirements using complete Data Flow Diagrams, Use Case Diagrams, process specification techniques and data dictionaries. (Use MS VISO 2000 and SPSS as CASE tools) |
|  | First Prototype | Mockup user interface | Provide the first release of the software product front -end then get feedback from several levels of anticipated users. (Use WYSIWYG tools) |
| Systems Design | Architectural Design | System Structuring Control Models Modular Decompositions Database Design User Interface Design | Build basic architectural models (such as repository, client –server, and abstract machine models). Provide control models (i.e.: centralized control such as structure charts or event-driven systems such as broadcasting models). Deliver relevant modular decompositions such as DFD-design or UML Object-design models. Construct ERM and normalization models for the back end . Build strategic user front-end model. (Use MS VISO 2000 and Oracle designer 2000 as CASE tools) |
|  | Second Prototype (Optional depending on the situation) | Protocol Analysis Second Prototype | Document and analyze your protocol analysis and utilize the results in building a final release of the front-end of your software product |
| Final Documentation | 1- Full project documentation 2- Implementation plan | Submit full well-organized documentation of your software product. This documentation should include all artifacts mentioned above in addition to references, appendices and diagrams. Develop an implementation plan. |
| Final Software Product | Full software product (Software copy, full working demo and source code print out) | Submit the final source –coded software product and present a demo of how it works. |
| Software Testing | 1-Validation and verification documents 2- Quality assurance Tests 3- Adjustments report 4- Configuration management report (these 4 reports are optional for extra credits) | Install and test (validate and verify) your software product in customer/user- based environment and provide test results. Adjust your product to reflect test feedback and quality assurance metrics adopted for this particular project |

Supplement B: 1st “Sample Table of Contents”

Please refer to course and class instructions for the exact requirements and updates

Table of Contents

1.	Introduction	6

1.1	Project Scope (abstract)	6

1.2	Background	7

1.3	Problem Statement	10

1.4	Previous Works	12

1.4.1	Windows NT® Enterprise Edition Clustering	12

1.4.2	Beowulf Clusters	13

1.4.3	Red Hat Linux Advanced Server	14

1.5	Methodology	15

1.5.1	Waterfall Methodology	15

1.5.2	RAD	17

1.5.2.1	Incremental	17

1.5.2.2	Iterative	18

1.5.3	Spiral	19

1.5.4	Scrum	19

1.5.5	COTS Approach	21

1.5.6	Process Evaluation Matrix	24

1.6	Glossary	25

2.	Project Management	29

2.1	Project Team and Roles	29

2.2	Resource Management	30

2.2.1	Work Breakdown Structure	30

2.2.2	Project Milestones	31

2.2.3	Gantt Chart	32

2.2.4	Pert Chart	33

2.2.4.1	All Tasks	33

2.3	Feasibility Study	33

2.3.1	Function Point Analysis	33

2.3.1.1	Inputs	33

2.3.1.2	Outputs	34

2.3.1.3	Queries	35

2.3.1.4	Files	35

2.3.1.5	Interfaces	36

2.3.1.6	Function Point Diagram	37

2.3.2	AFP and COCOMO Analysis	38

2.3.2.1	Adjustment Factors	38

2.3.3	Net Present Value, Return On Investment, and Break-even Point Analysis	41

2.4	Risk Management	46

3.	Analysis	47

3.1	Stakeholders (who are they and why are they stakeholders)	47

3.2	Requirements Gathering	49

3.2.1	Interview	49

3.2.2	Observation	59

3.2.3	Use-Case Scenario Diagram	61

3.2.4	Brainstorming	62

3.2.4.1	Brainstorming Prioritization	63

3.3	Post Requirements Gathering Problem Statement	63

3.4	Requirements Definition	64

3.4.1	Functional Requirements	64

3.4.2	Non-functional Requirements	66

3.5	Requirements Specifications	66

4.	Requirements Modeling	71

4.1	AS-IS DFD Diagrams	71

4.1.1	Context Diagram	71

4.1.2	General Diagram	72

4.1.3	Network Management – 2.x	73

4.1.4	Problem Analysis – 2.1.x	74

4.1.5	Determine Server Status – 2.1.1.x	75

5.	Design	76

5.1	TO-BE DFD Diagrams	76

5.1.1	Context Diagram	76

5.1.2	General Diagram	77

5.1.3	Running Application – 1.x	78

5.1.4	Update Configuration – 2.x	78

5.1.5	Prepare Restart Signal – 2.3.x	79

5.1.6	Report Status – 3.x	79

5.2	Process Specifications	79

5.2.1	Structured English	79

5.2.1.1	Process 1: Clustering Software Starting	79

5.2.1.2	Process 2: Acting as Beta Unit	81

5.2.1.3	Process 3: Consider Alpha Promotion for this Unit	82

5.2.1.4	Process 4: Act as Alpha Unit	83

5.2.1.5	Process 5: Start Clustering Service	84

5.2.2	Decision Tree	86

5.2.3	Decision Table	87

5.2.4	Data Dictionary	88

5.3	ERM Model	90

5.4	Structured Chart	92

5.5	State Transition Diagram	93

5.6	Network Diagram	95

5.7	Repository Model	96

5.8	Sequence Diagram – Installing a Service	97

5.9	Abstract Machine Diagram	98

6.	Testing	99

6.1	Function testing	99

6.2	Performance testing	99

6.2.1	Compatibility tests	99

6.2.2	Configuration tests	99

6.2.3	Security tests	100

6.2.4	Timing tests	100

6.2.5	Recovery tests	100

6.3	Acceptance testing	100

6.3.1	Alpha testing	100

6.3.2	Beta testing	101

6.4	Installation testing	101

7.	Works Cited	102

8.	List of Tables and Figures	104

9.	Extra Work	105

Supplement C: 2nd “Sample Table of Contents”

Please refer to course and class instructions for the exact requirements and updates

Project Outline

Phase I – Project Initiation

- Project Declaration

  - Abstract  ………………………………………………………………………  5

  - Group Formation  ……………………………………………………..………  7

- Project Introduction

  - Problem Statement  ……………………………………………………………  7

  - Information Gathering  ………………………………………………….…..… 8

  - Methodology  ……………………………………………………………..….  15

Phase II – Project Planning

- Project Scheduling …………………………………………………...………….…  19

- Team and Roles  ……………………………………………………………...…….  20

- Work Breakdown Structure  ………………………………………………..……...  22

- Milestones and Responsibilities ……………………………………………………..26

- Feasibility Study

  - Economic Feasibility  ...……………………………………………………….  21

  - Cost and Benefit Analysis …………..………………………………….……    31

  - Function Point Estimate ……………….……………………………………...  33

- Risk Management ………….………………………………………………………  40

- Features List   ……………………………………………………………... ………  44

# Phase III –System Analysis

### Requirements Engineering

  - Business Model  …………………………………………..………….……..…. 46

  - Stakeholder Identification

    - Stakeholders Definition   .…………………………...…………………  48

    - Hierarchy Diagram   …………………………………………...……….  52

  - Gathering Requirements

    - VORD Method   …………………………………………….……….…  53

      - Brainstorming for View Points  ……………..……………..………  53

      - Services provided by Stakeholders   ..………………………...……  54

      - View Point and Service Templates…………………………………  55

    - Use Case Scenario Diagram  …………………………………………     64

    - Role Playing ……………………………………………………………  65

    - Distributing Client Survey ……………………………………………    70

    - Sample Client Survey…………………………………………………... 71

    - Result Charts ……………………………………………………………73

    - Interviews…………………………………………………………..……75

    - Requirement Results  ……………………………………………..…… 76

  - Analyzing Requirements

    - Who’s coming to the Site……………………………...…………………78

    - Determining Primary Objectives ………………………………..………79

    - Establishing Measurable Goals………………………………..…………80

    - Creating Usability Test Plan …………………………………….……..  81

    - Creating a Quality Assurance Plan…………………………...………… 81

    - Creative Brief……………………………………………………………82

    - Technical Brief…………………………………………...………………84

  - Documenting Requirements

    - Requirements Definition ………………………………..……………….85

      - Functional Requirements………...………………………….………85

      - Non-Functional Requirements ……….……………………..………86

    - Requirements Specifications ……………………….….……….…….…87

      - Functional Requirements………...………………………….……….87

      - Non-Functional Requirements………….………………..…………90

  - Modeling Requirements

    - As-Is Data Flow Diagrams (DFD)….…..……………………..…………92

      - As-Is Context Diagram…………...……….………..…….…………92

      - As-Is General DFD………………..….…………………..………… 93

      - As-Is Decompositions…………….…………………..……………  94

    - As- Is Decision Trees……..…………….………………………………. 96

    - As-Is Decision Tables..………………….…………….…………….….. 98

    - As-Is Structure English………………….……………………………….99

    - As-Is Data Dictionary.…………………….……………………………100

Phase IV- Design

- Modular Decomposition

  - To-Be DFDs……………………………………………...….…………………101

    - To-Be Context Diagram…….………………………..…………………101

    - To-Be General DFD..……….………………………..…………………102

    - To-Be Decompositions…………………………………………………103

  - To-Be Decision Trees…..………...……………………………………………107

  - To-Be Decision Tables..……………..……...………...………….……………110

  - To-Be Structure English…………………………………………………….…112

  - To-be Data Dictionary………….……………………………...……………... 114

  - Structure Chart…………………………………………………………………115

- Data Driven Design

  - ERM ………………………………………………………...…………………116

- Object Oriented Design

  - Static Object Model……………………………………………………………117

  - Dynamic Modeling……………………………………………………………119

    - Sequence Diagrams

      - Purchase DVD …………………………………………………120

      - Log In …………………………………………...……………...121

      - Registration…………………………………………...…………122

    - Collaboration Diagrams

      - Download…………………………………….…………………123

      - Log In ..…………………………………………………………124

      - Purchase DVD……….…………………………………………125

      - Registration……………..………………………………………126

    - State Transition Diagrams

      - Download/Log In……….………………………………………127

      - Registration……………………………………………………..128

      - Purchase DVD……….…………………………………………130

- Outside-In Driven Design

    - Front-End Design……….………………………………………………131

      - Metaphors………………………………………………………131

      - Mental Model…………...………………………………………131

        - Outline Content…………………………………………131

        - Outline Content and Functionality……...………………135

      - Navigation Rules……………………..…………………………139

      - Look……………………………….……………………………140

      - Feel……………………………………..………………………142

- Architectural Design

  - System Structure……………………………………….………………………143

  - Abstract Machine Model………………………………………………………144

  - Repository Model…………………………………………………...…………145

  - Client Server Model……………………………………………………………146

6.   CORBA……………………………………………………………………..………147

Phase V – Testing

- Functional Test  ………………………………………………………..………..… 151

- Performance Test  ………………………………………………………………… 153

- Acceptance Test  ………………………………………………………………….. 161

  - SPSS………………………………………………………………………….. 174

  - Analysis………………………………………………………………………..188

  - SPSS for New Variables……………………………………………………….194

  - Analysis of New Data……………………………………………….…………205

- Implementation Test  …………………………………………………...………….207

Table of Extra Efforts  …………………………………………………………………208

References  ……………………………………………………………………………..209